**Scrum stand-up meeting 1 (Discord Call): 17/02/2022**

**Jack Fermer**

Planned up the structure for the database to enter a new doctor, new patient, bookings and receptionist. (Main keys, foreign keys and database structure)

**Kurt Santos**

Planned out the scrum meeting and who’s going to be doing what and helped Jack plan up the databases by giving ideas on how it could be structured.

**Joel Kimani**

Sketched out possible looks and structure of the Java GUI for the log in page, logging page, new doctor page, and a new patient page.

**Syed Ahmed**

Helped Joel with the sketches by giving feedbacks and also sketching out possible looks for the pages.

**Scrum stand-up meeting 2 (Discord Call): 22/02/2022**

**Jack Fermer**

Created the SQL for the databases for new doctor, and new patient.

**Kurt Santos**

Helped create the SQL for the databases.

**Joel Kimani**

Created Login form GUI using java and created git repository to upload Login form GUI.

**Syed Ahmed**

Helped Joel create Login form GUI using java and help create git repository.

**Scrum stand-up meeting 3 (Discord Call): 23/02/2022**

**Jack Fermer**

Created diagram for the SQL database for easier reference.

**Kurt Santos**

Made progress with SQL database including receptionist login information (username and password).

**Joel Kimani**

Created a new doctor form GUI using java.

**Syed Ahmed**

Created Test documentation.

**Scrum stand-up meeting 4 (Discord Call): 25/02/2022**

**Jack Fermer**

Created doctor form test documentation with test performed and expected results.

**Kurt Santos**

Tested log in form with actual results and comments on how to improve.

**Joel Kimani**

Completed the new doctor form GUI using java.

**Syed Ahmed**

Attempted to link SQL database to the Log in form and committed test documentation.